CTO Handoff Package — Checklist Market Signal Scoring Tune — LaunchHouse Events Version: market_signals_v2_2026_05 ¦ May 2026

This is a scoring, query, prompt, and personalization-hook tuning project. It is not a platform rebuild.

# 1.  Package Files Included

| File | Purpose | Who Should Read | Role in Package |
| --- | --- | --- | --- |
| Market Signal Scoring Tune CTO Implementation Handoff | Primary implementation document. Contains scoring weights, agent instruction blocks, ResearchAgent queries, EnrichmentAgent schema, ScoringAgent rules and caps, PersonalizationAgent hooks, rollout phases, QA test cases, and acceptance criteria. | CTO and engineering team. Read first and in full. | PRIMARY — implement from this document |
| Market Signal Scoring Tune Signal Library Appendix | Reference library for implementation. Contains job-title lists (Tiers 1–4), career source priority, Cvent Certified keywords, event program dictionary, incentive trip keywords, Boolean query templates, JSON/JSONB schema examples, and scoring interpretation tables. | Engineers implementing ResearchAgent, EnrichmentAgent, and ScoringAgent updates. Use alongside Document 1. | APPENDIX — use during implementation |
| LaunchHouse_Market_Signals_Lead_Scoring Report_v2_CTO_Handoff.pdf | Original source document. Contains the full strategic rationale, v2 signal logic, and all reference libraries that Documents 1 and 2 were built from. | CTO or founder — only if deeper business context or source validation is needed. | SOURCE REFERENCE — not required to implement |

# 2.  Recommended CTO Reading Order

| Step | Document | What to Get From It |
| --- | --- | --- |
| 1 | CTO Implementation Handoff (Document 1) | Read in full first. This is the only document the engineering team needs to begin implementation. It contains the objective, non-goals, scoring model, all agent instruction blocks, rollout phases, QA test cases, and acceptance criteria. |
| 2 | Signal Library Appendix (Document 2) | Open this alongside Document 1 when writing or updating ResearchAgent queries, EnrichmentAgent extraction prompts, ScoringAgent signal logic, and PersonalizationAgent hooks. It holds the long keyword libraries and title lists that would clutter Document 1. |
| 3 | Source PDF (reference only) | Use only if you need to verify a specific recommendation against the original source, review the strategic rationale behind a signal, or validate a term that does not appear in Documents 1 or 2. |

# 3.  What to Implement First

These are the five required changes. All five are prompt, query, weight, and config changes. None require new tables or schema migrations.

| # | Change | What to Update | Where to Find the Detail |
| --- | --- | --- | --- |
| 1 | Updated scoring weights | Replace the old 10-signal scoring model with the v2 8-signal model. Update the ScoringAgent prompt or config. lead_scores.signal_scores stays JSONB — no migration needed. | Document 1 — Sections 3 and 7 (scoring weights + ScoringAgent instruction block) |
| 2 | ResearchAgent query additions | Add job-signal, ATS-domain, Cvent Certified, event-program, and MarTech queries. No new data provider or pipeline change needed. | Document 1 — Section 5. Document 2 — Section 9 (copy-paste query templates) and Section 5 (source priority). |
| 3 | EnrichmentAgent extraction updates | Ask the EnrichmentAgent to extract event_hiring_signals, program_pattern_signals, cvent_certified_profile_signal, and cvent_complexity_signals into existing enrichment_data.data JSONB. Add optional Pydantic fields only if strict schema validation blocks it — no migration required. | Document 1 — Section 6. Document 2 — Sections 2–4 (title libraries) and Section 12 (JSON schema). |
| 4 | ScoringAgent rules and caps | Apply v2 signal weights, hard score caps (45 / 65 / 70), evidence-quality controls, and tier definitions. Implement as prompt rules first; deterministic post-processing is optional. | Document 1 — Sections 7 and 8 (ScoringAgent block + caps). Document 2 — Sections 10–11 (scoring interpretation) and Section 13 (source confidence rules). |
| 5 | PersonalizationAgent hook updates | Pass the recommended_template_driver and primary signal driver to the PersonalizationAgent. Route to T8 (build scoping), T7 (rush), T6 (capacity-led), or T1 (fit-based) based on the top signal. Use existing ai_insights and message.personalization_hooks fields. | Document 1 — Section 9 (PersonalizationAgent hooks + routing). Document 2 — Section 12 (recommended_template_driver field). |

# 4.  What Is Optional or Future

Do not implement these in this tuning pass. They are either explicitly excluded from scope or belong to a separate future initiative.

| Item | Why It Is Out of Scope Now |
| --- | --- |
| New database tables | All signal data fits into existing enrichment_data.data, lead_scores.signal_scores, and ai_insights.content JSONB fields. No new tables are needed or proposed. |
| Schema migrations | Optional Pydantic field additions are code-only changes with default=None. They do not require a migration. If the current schema accepts flexible JSONB keys, no code change is needed either. |
| New pipeline workers, queues, or orchestration | The existing ResearchAgent → EnrichmentAgent → ScoringAgent → PersonalizationAgent pipeline is preserved as-is. No new workers or queues are introduced. |
| New campaign templates or template system rebuild | The T1–T17 template system is not changed. Only the routing logic (which template is selected based on signal driver) is updated. |
| Advanced reporting dashboards or filtering UI | Out of scope for this pass. Signal data is stored in JSONB for future reporting use, but no dashboard or UI work is included. |
| Direct Cvent API integration or event calendar sync | The system uses web research (Tavily / Firecrawl / public search) to discover event signals. Direct API connections are a future enhancement, not part of this tune. |
| Europe/global job-signal sources (ESCO, EURES) | This version of the signal library is scoped to USA and Canada only. Europe and other regions are intentionally deferred. |
| Email delivery system changes | SendGrid delivery, campaign lifecycle, and template content are not in scope. Only the signal data and routing input to the PersonalizationAgent is updated. |

# 5.  Core Implementation Guardrail

This is a scoring, query, prompt, and personalization-hook tuning project. It is not a platform rebuild. The fastest and safest path to shipping v2 is to update prompts, score weights, source queries, and evidence extraction logic — while leaving the existing pipeline, database schema, campaign engine, and email delivery system untouched.

| Change in scope — do this | Out of scope — do not do this |
| --- | --- |
| Update ScoringAgent prompt with v2 8-signal weights | Redesign the scoring pipeline or add a new scoring service |
| Add ResearchAgent query templates and ATS domain patterns | Add a new data provider or external API integration |
| Update EnrichmentAgent to extract structured signal JSON into existing JSONB fields | Create new database tables or run schema migrations |
| Pass recommended_template_driver to PersonalizationAgent from existing fields | Rebuild the campaign template system or email delivery pipeline |
| Add optional Pydantic fields with default=None if strict validation requires it | Rebuild the lead enrichment or campaign lifecycle architecture |

# 6.  Final Handoff Note

Hi — attached is the LaunchHouse Events v2 scoring signal package. Here is what it includes and what I need from you. Document 1 (CTO Implementation Handoff) is the primary document. It has everything the engineering team needs to implement the scoring tune: updated signal weights, agent instruction blocks for ResearchAgent, EnrichmentAgent, ScoringAgent, and PersonalizationAgent, rollout phases with expected code impact per phase, QA test cases, and acceptance criteria. Start here. Document 2 (Signal Library Appendix) is the reference library. It holds the long keyword lists, job-title libraries, event program dictionary, Boolean query templates, and JSON schema examples that support Document 1. Engineers should have it open alongside Document 1 during implementation. The source PDF is available for reference if you need to verify a recommendation or review the business rationale behind a signal, but you do not need to read it to implement. What I need from you: Please review Document 1 first. The implementation is designed to be minimum-change — it is a prompt, query, and scoring-rule tuning pass, not an architecture project. I would like the five changes in Section 3 of this checklist completed in the order listed. Sections 4 of this checklist is everything that is explicitly out of scope for this pass. Let me know if anything in Document 1 needs clarification before you begin.

Package version: market_signals_v2_2026_05   |   LaunchHouse Events   |   May 2026